## Slide 1: Website Alpha
Kenny Sanders, Jacob Stephens, Aliyu Zakari

## Slide 2: What we did since Prototype
Redid color design
Finished content for Chapter 2 and 3 along with all the quizes
Built portable and responsive nav and footer for site
Built html files for all of Chapter 1
Experimented with SVGs for the some multimedia (map, timeline)

## Slide 3: Possible Problems and Solutions
Problem: Lack of Before and After Media
Solution: Implement different types of interactive images
Problem: Looks like “standard history webpage”
Solution: Work on CSS, consult style guides and color schemes

## Slide 4: From Here to Beta
Finish chapter content for remaining chapters(4-7)
Create citations that link to work used.
Continue to add media and GUI Features
Continue working on UI aspect of the site
Find and create more multimedia content

## Slide 5: User Testing
Quiz Questions: Too Hard, Confusing
User Interactivity: Can testing break the site?
Design aspects: Color and Fonts, Navigation
Multimedia: How much is needed
Text: Maximum amount of text in a page